Scope Delta Analysis

The Meridian Pivot — Solstice Events Co. Check-In Kiosk

Client: Solstice Events Co. (multi-day tech conference check-in kiosk)

Original Spec: Synchronous call to badge-printer vendor's REST API; wait for success response; show “Checked In” only after printing succeeds; block duplicate scans for already-checked-in attendees.

Pivot: Vendor deprecated the synchronous print API with no extension. Kiosk rebuilt around an asynchronous model: publish a print request, expose a webhook to receive completion confirmation, and hold a pending state until that confirmation arrives — even if confirmations arrive out of order.

# 1. Overview

This document records what changed in the check-in kiosk service as a direct result of the Day 4 pivot: moving from a synchronous “call and wait” integration with the badge-printer vendor to an asynchronous, webhook-confirmed model. It follows the required Dropped / Modified / Added structure, includes the regression check against the original duplicate-scan requirement, and summarizes the test evidence gathered across four attendees.

# 2. Dropped / Modified / Added

| Category | What Changed |
| --- | --- |
| Dropped | Synchronous, blocking call to the badge-printer vendor's REST API. The kiosk no longer waits inline for a print-job response before proceeding. The instantaneous “Checked In” confirmation shown the moment the button is pressed is gone — it could only exist because the old model guaranteed an immediate answer. |
| Modified | Attendee state changed from a two-value idea (checked in / not checked in) to a real three-state model: no record, pending, and checked_in. The UI's meaning of “Checked In” changed from “the API call just returned success” to “a webhook has confirmed the print job independently completed.” Duplicate-scan protection was reworked to check persisted state in storage rather than an in-request result, since there is no longer a single request/response pair to reason about. |
| Added | A KV namespace (ATTENDEE_CACHE) to persist per-attendee status between requests, since nothing in the async model can rely on in-memory state surviving between the scan and the confirmation. A /checkin route to create a pending record. A /webhook route to act as the vendor's asynchronous callback, transitioning pending to checked_in. A /status route for read-only visibility into an attendee's current state, added specifically to verify the pivot without guessing. |

# 3. Regression Check

The original spec's core guarantee — an attendee who is already checked in must not receive a second printed badge — was explicitly re-verified under the new model, not assumed to still hold. Because confirmations can now arrive asynchronously and out of order, this guarantee had to be re-derived from persisted state rather than from request/response flow:

- A /checkin request is rejected (409) if any record already exists for that attendee, regardless of whether that record is pending or checked_in.

- A /webhook confirmation is rejected (400) if the attendee is already checked_in, preventing a duplicate confirmation from being processed twice.

- Status transitions only ever move forward (no record → pending → checked_in); nothing in the code path allows a checked_in record to revert to pending.

One transient anomaly was observed during testing: a single /checkin request for an already-confirmed attendee briefly returned a stale “pending” status before a follow-up request correctly returned “checked_in.” This is consistent with Cloudflare KV's eventual-consistency model — writes can take a short time to propagate globally — rather than a logic defect, since no code path exists that would legitimately revert a checked_in record. This is called out here as a known trade-off of the new architecture: the synchronous model had no such window, because there was no distributed cache in the loop at all.

# 4. Trade-offs & Known Limitations

- Eventual consistency: a confirmed check-in may, in rare cases, read as stale for a brief window immediately after the webhook fires, due to KV's propagation delay across edge locations.

- No true message queue: the vendor's queue is simulated by directly invoking the webhook route rather than through a real managed queue (e.g., Cloudflare Queues), for time reasons within the sprint window.

- Shared KV account: attendee records currently live in a namespace (ATTENDEE_CACHE) separate from the earlier stock-cache namespace, which was corrected mid-sprint after the two were briefly conflated.

# 5. Test Evidence

Four attendees were run through the full pipeline (check-in → webhook confirmation → status verification), each also exercising a duplicate-scan or duplicate-confirmation attempt.

| Attendee | Action | Expected | Actual Result |
| --- | --- | --- | --- |
| C246 | Check in (new) | status: pending | Pass — pending |
| C246 | Webhook confirms print | status: checked_in | Pass — checked_in |
| C246 | Check in again (duplicate) | 409, already scanned | Pass — rejected |
| D789 | Check in (new) | status: pending | Pass — pending |
| D789 | Webhook confirms print | status: checked_in | Pass — checked_in |
| D789 | Check in again (duplicate) | 409, already scanned | Pass — rejected |
| F567 | Check in (new) | status: pending | Pass — pending |
| F567 | Webhook confirms print | status: checked_in | Pass — checked_in |
| F567 | Check in again (duplicate) | 409, already scanned | Pass — rejected (x2) |
| B999 | Check in (new) | status: pending | Pass — pending |
| B999 | Webhook confirms print | status: checked_in | Pass — checked_in |
| B999 | Webhook again (duplicate) | 400, already checked in | Pass — rejected |

# 6. Conclusion

The kiosk service now satisfies the pivoted spec: check-ins create a pending record, a webhook independently confirms completion, status is queryable at any point, and the original duplicate-protection guarantee holds under the new asynchronous, potentially out-of-order model. The one open trade-off (eventual consistency) is documented above rather than hidden, consistent with the sprint's goal of showing real architectural cost, not just a passing test run.